Nexus² Mastery Platform

Codebase Verification Audit

What's built, what matches, and what needs attention

March 17, 2026

# Executive Summary

The codebase was audited file-by-file against our detailed architectural understanding. The verdict: what's built is solid and well-architected. The core Socratic AI engine, RAG pipeline, WebSocket streaming, multi-tenant auth, voice pipeline, and full learner frontend are all real, functional, and well-structured. There are a handful of bugs and gaps, but nothing architectural — these are Phase 4/5 items. Below is the full file-by-file breakdown.

# What Matches Perfectly (Confirmed)

## Nexi Engine (nexi_engine.py — 107 lines)

Socratic system prompt with 6 core principles and 5 session modes ✓

Model routing: Sonnet for assessment/mastery_verification, Haiku for guided_learning/practice ✓

Dynamic context injection: mastery profile + RAG course chunks + conversation history ✓

Async streaming via Anthropic SDK ✓

## RAG Pipeline (rag_pipeline.py — 118 lines)

OpenAI ada-002 embeddings (1536d) via httpx ✓

1000 char chunks with 200 overlap ✓

pgvector cosine similarity retrieval ✓

Multi-format ingestion: PDF (pypdf), DOCX (python-docx), TXT/MD ✓

## Auth & Multi-Tenancy

Auth0 JWT RS256 verification with JWKS caching (security.py — 82 lines) ✓

Dev auth bypass mode with "dev:" prefix tokens ✓

get_current_user + require_role middleware (auth.py — 39 lines) ✓

Tenant isolation via org_id extraction (tenant.py — 11 lines) ✓

All config settings present including DEEPGRAM_API_KEY (config.py — 29 lines) ✓

## Voice Service (voice_service.py — 116 lines)

Deepgram Nova-2 STT ✓

ElevenLabs Rachel voice TTS (voice ID 21m00Tcm4TlvDq8ikWAM) ✓

Streaming audio over WebSocket ✓

## Models — All 12 models confirmed

Organization, User, Course, MasteryProfile, Enrollment, Conversation, ContentEmbedding (7 in __init__.py)

Program, Domain, Capability, Milestone, FocusSession (5 in program.py)

## Conversations Router (conversations.py — 237 lines)

The heart of the app:

WebSocket streaming with token-by-token Nexi responses ✓

RAG context injection into every AI call ✓

Mastery profile injection (thinking_patterns, knowledge_graph, pacing_preferences) ✓

Session mode progression through 5 stages by exchange count ✓

scaffold_update messages with observation + consider prompts ✓

Full REST endpoints for conversation CRUD ✓

## Programs Router (programs.py — 137 lines)

Computed focus_skills, strengths, focus_areas from capabilities ✓

Eager loading with selectinload for domains → capabilities, milestones, focus_sessions ✓

Org-scoped queries via get_current_org_id ✓

## Mastery Router (mastery.py — 100 lines)

Privacy enforced:

Learner can read own profile ✓

Explicit 403 denial for other users (even org_admin) on mastery profiles ✓

Org admin can see enrollment statuses but NOT mastery data ✓

## Frontend Learner App (apps/web)

Full 3-panel Arena session page with WebSocket streaming ✓

useArenaSocket hook handling assistant_token/assistant_complete/scaffold_update ✓

useVoice hook with MediaRecorder API for WebM audio ✓

LearnerContext with API fetch + mock data fallback ✓

Dashboard with focus skills, milestones, AI coach insights, available sessions ✓

Full typed ApiClient with 15+ endpoints ✓

## Infrastructure

docker-compose with pgvector/pgvector:pg16 + redis:7, health checks ✓

Turbo monorepo with build/dev/lint/test/test:e2e tasks ✓

API Dockerfile with Python 3.12-slim + uvicorn ✓

Comprehensive seed.py with full program structure (5 domains, 17 capabilities, 6 milestones, 3 focus sessions) ✓

Test conftest.py with proper fixtures: db_engine, db_session, learner_client, admin_client, unauthenticated_client ✓

# Discrepancies & Bugs Found

## BUG 1: RAG chunk attribute error (conversations.py, line 176)

Code: course_chunks = [c.chunk_text for c in chunks]

Problem: retrieve_relevant() returns list[str], not objects with .chunk_text

Fix: Change to course_chunks = chunks (it's already a list of strings)

Severity: Runtime crash when RAG returns results

## BUG 2: Voice router lacks context injection (voice.py, lines 48-53)

Code passes mastery_profile=None and course_chunks=[] hardcoded

Also hardcodes session_mode="clarify" and sends only single-turn history

Impact: Voice sessions get generic Nexi responses without personalization or RAG

Fix: Add auth, load mastery profile and course chunks like conversations.py does

## BUG 3: Voice router has no authentication (voice.py)

WebSocket endpoint accepts any connection — no JWT verification

The conversations.py WebSocket also lacks auth (but at least has conversation ID scoping)

Fix: Both WebSocket endpoints need token verification

## GAP 1: Program models missing from __init__.py

models/__init__.py exports 7 models but Program, Domain, Capability, Milestone, FocusSession are NOT listed

They work because they're imported directly in routers, but they won't be picked up by Alembic's autogenerate if it relies on __init__.py imports

Fix: Add all 5 program models + enums to __init__.py

## GAP 2: No test files exist

conftest.py is well-structured with proper fixtures, but there are zero test_*.py files

The test infrastructure is ready but no tests have been written yet

## GAP 3: Mastery router response field mismatch (mastery.py, line 84-99)

get_org_enrollment_count returns {"enrollment_count": count}

But api-client.ts expects {"count": count} via getOrgEnrollmentCount()

Fix: Align the response key

## GAP 4: Admin app is basic scaffolding only (apps/admin)

4 pages (Dashboard, Courses, Members, Reports) with all mock/hardcoded data

No API client integration, no auth

The Arena repo has a much more complete admin (7 pages with full design system)

This is the Phase 4 work

## GAP 5: Frontend field naming inconsistency

Backend uses snake_case (related_skill, focus_skills, insight_banner)

LearnerContext manually maps to camelCase (relatedSkill, focusSkills, insightBanner)

This works but is fragile — any new field needs manual mapping

## GAP 6: No Alembic migrations

No alembic/ directory found — schema changes are managed via create_all in seed/tests

Needed before production to handle incremental schema evolution

# Completeness Matrix

| Component | Status | Notes |
| --- | --- | --- |
| Nexi Socratic Engine | Built | Fully functional with model routing |
| RAG Pipeline | Built | Bug in conversations.py integration (line 176) |
| Auth0 JWT + RBAC | Built | WebSocket endpoints lack auth |
| Multi-Tenant Isolation | Built | Consistent org_id scoping |
| Voice Pipeline | Partial | Missing auth, context injection, multi-turn history |
| WebSocket Streaming | Built | Token-by-token with scaffold updates |
| Mastery Privacy | Built | Explicit deny for non-owner access |
| Learner Dashboard | Built | Full program visualization with API integration |
| Arena Session | Built | 3-panel layout with live WebSocket + mock mode |
| Admin Studio | Partial | Basic scaffolding (4 pages, mock data) |
| Upload Pipeline | Missing | No backend ingestion endpoint yet |
| Test Suite | Missing | Fixtures ready, zero tests |
| Alembic Migrations | Missing | Needed for production |
| CI/CD | Missing | No GitHub Actions or deployment config |
| Email Service | Missing | No transactional email (invites, notifications) |
| Billing/Stripe | Missing | No payment integration |

# Recommended Priority Order